**Treaty Creek-Wabash River Steering Committee Meeting Agenda**

**20 December 2017**

3:00 p.m. Attendee introductions

Name, Reason for attending, Concern/Issues in watershed

3:30 p.m. How we got here: History of the project—Jen Rankin, Steve Johnson

3:40 p.m. Watershed overview

3:50 p.m. Project structure and timeframe

(includes discussion of other potential committees to be created)

4:00 p.m. Monitoring overview and site selection

4:15 p.m. Future meeting dates, times, and location suggestions—Sara Peel

4:30 p.m. Adjourn

**Treaty Creek-Wabash River Grant Requirements**

Timeline: 18 September 2017 to 17 March 2020

Watershed Plan

* Develop a watershed management plan
  + Submit documents for IDEM review quarterly
* Develop a steering committee and meet bimonthly

Monitoring

* Collect water chemistry samples biweekly for 52 weeks at no less than 10 sites
  + Measure pH, conductivity, dissolved oxygen, temperature, turbidity, stream flow
  + Collect samples for total suspended solids, total phosphorus, nitrate-nitrogen, E.coli
* Assess fish, macroinvertebrates and habitat at no less than 10 sites once
* Coordinate no less than one Hoosier Riverwatch training
* Coordinate Hoosier Riverwatch monitoring twice annually at no less than 10 sites

Outreach and Engagement

* Develop and distribute no less than one watershed planning brochure; review annually and update, if needed
* Develop and distribute electronic newsletter annually
* Form an education committee – meet twice annually
* Host no less than 2 public meetings
* Conduct an annual workshop or field day
* Create a watershed-based website- <http://wabashriverdefenders.org/treaty-creek-wabash-river/>
* Create and update social media – <https://www.facebook.com/Wabash-River-Defenders-203534219680748/>

