Treaty Creek-Wabash River Steering Committee Meeting Agenda

20 December 2017

3:00 p.m.	Attendee introductions

Name, Reason for attending, Concern/Issues in watershed

3:30  p.m. 	How we got here: History of the project—Jen Rankin, Steve Johnson

3:40 p.m.	Watershed overview

3:50 p.m.	Project structure and timeframe

(includes discussion of other potential  committees to be created)

4:00 p.m.	Monitoring overview and site selection

4:15 p.m.	Future meeting dates, times, and location suggestions—Sara Peel

4:30 p.m.	Adjourn

Treaty Creek-Wabash River Grant Requirements

Timeline: 18 September 2017 to 17 March 2020

Watershed Plan

- Develop a watershed management plan

  - Submit documents for IDEM review quarterly

- Develop a steering committee and meet bimonthly

Monitoring

- Collect water chemistry samples biweekly for 52 weeks at no less than 10 sites

  - Measure pH, conductivity, dissolved oxygen, temperature, turbidity, stream flow

  - Collect samples for total suspended solids, total phosphorus, nitrate-nitrogen, E.coli

- Assess fish, macroinvertebrates and habitat at no less than 10 sites once

- Coordinate no less than one Hoosier Riverwatch training

- Coordinate Hoosier Riverwatch monitoring twice annually at no less than 10 sites

Outreach and Engagement

- Develop and distribute no less than one watershed planning brochure; review annually and update, if needed

- Develop and distribute electronic newsletter annually

- Form an education committee – meet twice annually

- Host no less than 2 public meetings

- Conduct an annual workshop or field day

- Create a watershed-based website- http://wabashriverdefenders.org/treaty-creek-wabash-river/

- Create and update social media – https://www.facebook.com/Wabash-River-Defenders-203534219680748/